CAMPUS OS: EXECUTION PLAYBOOK (MONTHS 1-6)

Document Purpose: This is your tactical operating manual for the first 6 months of customer acquisition, delivery, and operations. It simplifies the master blueprint into actionable workflows, scripts, and templates.

Version: 1.2

Last Updated: June 1, 2026

Owner: Founder / Managing Partner

Table of Contents

- Offer Summary & Commercial Funnel Mapping

- Pilot Performance Framework & Satisfaction Credit

- ICP Split: Sales Scripts by Segment

- Pricing & Packages (Simplified)

- AI Consumption & Overage Model

- 30/60/90 Onboarding Checklist

- Post-Go-Live Customer Success Framework

- Founder Escrow: SOP Index & Transition Plan

- Paid Channel Experiment Plan (45-Day Test)

- Weekly Sales Operations Dashboard

- Appendix A: Audit Report Template Structure

- Appendix B: Mobile App Upsell One-Pager

- Appendix C: Internship Agreement Template

1. Offer Summary & Commercial Funnel Mapping

1.1 Segment-Specific Customer Acquisition Funnels

To optimize conversions and match localized institutional buying patterns, client onboarding splits into two distinct operational funnels:

[COACHING / TUITION SEGMENT]

[Free 15-Minute Scan] ──> [30-Day Pilot Offer] ──> [Full Deployment (Lite / Pro)]

[COLLEGE / ENTERPRISE SEGMENT]

[Free 15-Minute Scan] ──> [Refined ₹10,000 Deep Audit] ──> [Full Platform Deployment]

1.2 The Three Canonical Bundles

| Bundle | Target | Setup (₹) | Monthly SaaS (₹) | AI Fee (₹/year) | Best For |
| --- | --- | --- | --- | --- | --- |
| Lite | Tuition Centers ($<200$ students) | 50,000 | 2,500 | 5,000 | Batch mgmt + WhatsApp + Attendance |
| Pro | Coaching Institutes (200-500 students) | 75,000 | 4,000 | 15,000 | Lite + Advanced Academic AI + CRM |
| Enterprise | Colleges (500+ students) | 2,25,000 | 7,500 | 45,000 | Full platform + App + All AI modules |

1.3 The 30-Day Pilot Offer (Coaching/Tuition Segment Primary)

- Offer Name: "Admission-to-Revenue Pilot"

- Included Modules (MVP): Admissions CRM (A05T), WhatsApp Automation Engine (C2), and Fee Collection Tracker (T4).

- Pilot Pricing:

| Component | Amount |
| --- | --- |
| Setup Fee (one-time) | ₹25,000 |
| Monthly SaaS (30 days) | ₹0 (waived) |
| Total Pilot Investment | ₹25,000 |

- Pilot Duration: 30 days from data handoff completion.

- Post-Pilot Conversion: If the client converts to an annual contract, the ₹25,000 pilot fee is credited toward the full bundle setup charge.

2. Pilot Performance Framework & Satisfaction Credit

2.1 Pilot KPI Targets (Operational Benchmarks Only)

| Performance Benchmark | Target Metrics | Measurement Method |
| --- | --- | --- |
| Admissions Conversion Delta | +15% directional shift | CRM lead-to-enrollment tracking |
| Fee Collection Uplift | +10% of outstanding dues collected | Fee Tracker dashboard |
| Parent Response Rate | $>40\%$ engagement | WhatsApp delivery/read receipts |

⚠️ Operational Disclaimer Clause: These benchmarks serve strictly as internal organizational targets and operational guides. Realized business metrics depend heavily on timely client data adoption, manual counselor follow-up quality, and institutional sales execution. They do not constitute a performance guarantee.

2.2 Pilot Satisfaction Credit Policy

To eliminate arbitrary refunds caused by client operational delays, data sharing friction, or staff training absenteeism, cash refunds are strictly prohibited:

- Terms: If at the conclusion of the 30-day pilot window, the targeted system KPIs are not achieved despite verified platform adoption (minimum 10 hours of active staff log time across dashboards), the institution receives a Pilot Satisfaction Credit.

- Execution: The full ₹25,000 pilot fee is credited toward a structural 30-day extended pilot instance cycle, providing an additional month of core workflow access and dedicated support re-training. No cash liquidation options exist.

3. ICP Split: Sales Scripts by Segment

3.1 Script A: Small Private College (Principal / IQAC Coordinator)

- Channel: Cold WhatsApp / Email

- Subject: Technical Evaluation Notice: Accessibility & Public Disclosure Inefficiencies on [College_Website_URL]

Body:

Respected Principal [Last_Name],

I am writing to share an architectural infrastructure overview regarding [College_Name]'s public digital interface. Our regional systems cell recently completed a routine technical performance scan of higher education portals across the regional cluster.

Our preliminary scan indicates potential areas for review including mobile responsiveness, public disclosure accessibility, and admissions workflow performance. Specifically, data paths mapping to core institutional tracking layers render structural loading latencies on custom smartphone grids, creating baseline friction for prospective incoming student traffic. These structural parameters intersect directly with mandatory public verification timelines enforced by NAAC, NBA, AICTE, and UGC criteria benchmarks.

We have structured these observations into a customized Deep Institutional Audit framework (SKU A2). If your office has a 10-minute slot available this week, I would welcome the opportunity to securely hand over these initial core metrics and demonstrate how regional campuses deploy a streamlined Campus OS layer to clear administrative friction.

Sincerely,

[Your_Name]

Managing Partner, Campus OS Platform

3.2 Script B: Multi-Branch Coaching Chain (Owner / Director)

- Channel: Cold WhatsApp / Email

- Subject: Optimization Insight: Registration Performance Hurdles on [Institute_Name] Portal

Body:

Dear [Owner_Name],

While reviewing student onboarding pathways across competitive training portals in the [Region/City] district, our team ran a routine interface evaluation on [Institute_Name]'s digital threshold.

Our baseline performance metrics indicate potential areas for review including mobile responsiveness, public disclosure accessibility, and admissions workflow performance. When entry funnels present loading latencies exceeding standard consumer expectations, parent conversion metrics decline before an inquiry reaches your desk.

We have compiled an initial review format tailored for your center. I would love to share a 30-Day Pilot demonstrating how local tuition providers deploy a standardized Coaching Edition framework to instantly automate chatbot inquiry paths, manage multi-batch attendance grids, and coordinate automated WhatsApp reminder trees to safeguard parent retention.

Do you have 5 minutes for a quick introductory call tomorrow?

Best regards,

[Your_Name]

Business Head, Campus OS Platform

4. Pricing & Packages (Simplified)

4.1 Client-Facing Pricing Table

| Feature | Lite | Pro | Enterprise |
| --- | --- | --- | --- |
| Batch & Schedule Manager | ✅ | ✅ | ✅ |
| Attendance + WhatsApp Alerts | ✅ | ✅ | ✅ |
| Fee Collection Tracker | ✅ | ✅ | ✅ |
| Student Performance Dashboard | ❌ | ✅ | ✅ |
| Admissions CRM | ❌ | ✅ | ✅ |
| Advanced Academic AI (C3) | ❌ | ✅ | ✅ |
| White-Label Mobile App | ❌ | ❌ | ✅ |
| All C1-C9 AI Modules | ❌ | ❌ | ✅ |
| Setup Fee | ₹50,000 | ₹75,000 | ₹2,25,000 |
| Monthly SaaS | ₹2,500 | ₹4,000 | ₹7,500 |
| Annual AI Processing Subscription | ₹5,000 | ₹15,000 | ₹45,000 |

5. AI Consumption & Overage Model

5.1 Baseline Token Allocation (Per Client per Year)

| Bundle | Annual Subscription (₹) | Baseline Tokens | Overage Price |
| --- | --- | --- | --- |
| Lite | 5,000 | 50,000 tokens | ₹0.10 per 100 tokens |
| Pro | 15,000 | 1,50,000 tokens | ₹0.10 per 100 tokens |
| Enterprise | 45,000 | 5,00,000 tokens | ₹0.08 per 100 tokens |

5.2 Overage Billing Rules

- Notification: Client receives automated alerts at 80% and 95% consumption.

- Billing: Overage invoiced monthly via a separate line item.

- Cap: Overage limited programmatically to 200% of baseline.

5.3 Contract Protection Clause

"Annual AI Processing Subscriptions are fixed for the contract year. Should upstream AI providers (e.g., OpenAI, Anthropic) or communications backbones increase API pricing by more than 15%, Campus OS reserves the right to adjust the subscription fee proportionally upon 60 days' written notice for the subsequent renewal term."

6. 30/60/90 Onboarding Checklist

6.1 Day 0-10: Data Collection (Client Responsible)

| Task | Owner | Deadline | Completion |
| --- | --- | --- | --- |
| Sign Master Services Agreement (MSA) | Client | Day 0 | ☐ |
| Pay 50% setup fee deposit | Client | Day 0 | ☐ |
| Provide student roster (Excel/CSV) | Client | Day 3 | ☐ |
| Provide faculty/staff list | Client | Day 3 | ☐ |
| Provide fee structure document | Client | Day 5 | ☐ |
| Provide compliance PDFs (colleges only) | Client | Day 5 | ☐ |
| Provide logo + branding assets | Client | Day 5 | ☐ |
| Designate internal point of contact (PoC) | Client | Day 2 | ☐ |

6.2 Day 10-20: Platform Configuration (Campus OS Responsible)

| Task | Owner | Deadline | Completion |
| --- | --- | --- | --- |
| Create isolated database container | Core Team | Day 12 | ☐ |
| Deploy master template instance | Core Team | Day 14 | ☐ |
| Upload student/faculty data | Campus Implementation Associate | Day 16 | ☐ |
| Configure WhatsApp Business API connection | Core Team | Day 18 | ☐ |
| Brand platform with client assets | Campus Implementation Associate | Day 19 | ☐ |
| Run internal QA test suite | Core Team | Day 20 | ☐ |

6.3 Day 20-30: Training & Go-Live (Joint)

| Task | Owner | Deadline | Completion |
| --- | --- | --- | --- |
| Admin training (2 hours remote) | Core Team | Day 22 | ☐ |
| Faculty/staff training (1 hour) | Client PoC | Day 24 | ☐ |
| Final client approval sign-off | Client | Day 28 | ☐ |
| Remaining 50% setup fee invoice | Core Team | Day 28 | ☐ |
| System Go-Live | Core Team | Day 30 | ☐ |

7. Post-Go-Live Customer Success Framework

SaaS retention, value expansion, and renewal security occur systematically through bounded post-onboarding review infrastructure loops:

[GO-LIVE] ──> [DAY 30: SUCCESS REVIEW] ──> [QUARTERLY BUSINESS REVIEW (QBR)]

• Adoption Check             • Strategic Re-Alignment

• Support Log Audit          • Overage & Upsell Mapping

7.1 The 30-Day Post-Go-Live Success Audit

Exactly 30 days following official system production launch, the customer success manager initiates an adoption health scan covering five metrics:

- System Usage Tracking: Run telemetry reports to isolate active system logins across staff, faculty, and administrators.

- Feature Adoption Metrics: Verify whether high-value configurations (e.g., Admissions CRM pipeline tracking, WhatsApp Engine triggers) are running actively.

- Support Ticket Audit: Consolidate open or historical system requests to isolate staff workflow bottlenecks or recurring training deficiencies.

- AI Processing Ingestion Velocity: Check current token consumption layers against baseline balances to project mid-cycle overage pipelines.

- Expansion & Upsell Mapping: Flag candidate accounts primed for optional growth add-ons (such as SKU E01 Placement or SKU B4 White-Label Mobile App integration layers).

7.2 The Recurring Quarterly Business Review (QBR)

Every 90 days following onboarding, the executive core team schedules a formal business checkpoint matrix with the client principal or institute managing boards:

- Accreditation & Operational Re-Alignment: Re-check compliance structures against shifting NAAC/School Board parameters.

- ROI Demonstration: Deliver localized analytics reports mapping verified fee collection uplifts and marketing lead-to-enrollment rate increases achieved via the core engine.

- SaaS Contract Status Lock: Mutually clear outstanding balance tokens, solidify renewal timetables, and execute technical adjustments linked to platform capacity scaling constraints.

8. Founder Escrow: SOP Index & Transition Plan

8.1 Mandatory SOPs to Document (90-Day Plan)

| SOP # | Name | Owner | Due Date | Status |
| --- | --- | --- | --- | --- |
| SOP-01 | Client onboarding workflow (checklist from Section 6) | Founder | Week 2 | ☐ |
| SOP-02 | Audit report generation (Day 1-5 process) | Founder | Week 2 | ☐ |
| SOP-03 | New instance deployment (database + hosting) | Senior Dev | Week 3 | ☐ |
| SOP-04 | WhatsApp API configuration | Senior Dev | Week 4 | ☐ |
| SOP-05 | Client data migration (Excel $\rightarrow$ DB) | Support Eng | Week 4 | ☐ |
| SOP-06 | Billing & invoicing (setup + monthly SaaS) | Founder | Week 5 | ☐ |
| SOP-07 | Client support ticket handling (SLA tiers) | Support Eng | Week 6 | ☐ |
| SOP-08 | Monthly security audit & backup verification | Senior Dev | Week 8 | ☐ |
| SOP-09 | Partner onboarding (reseller tiers) | Founder | Week 10 | ☐ |
| SOP-10 | Incident response (downtime, data breach) | All | Week 12 | ☐ |

8.2 Standardized Founder Operations Transition Plan

To guarantee continuous operations and insulate system expansion from single-founder engineering dependencies, delegation follows a stable, packaged trajectory matching institutional scaling requirements:

[PHASE 1: Days 0-90]      ──> [PHASE 2: Days 91-180]     ──> [PHASE 3: Days 181-365]

100% Founder Direct Ops        50% Guided Delegation          10% Exception Escalation Only

SOP Drafting & Task Shadow     Independent Execution Loops    Full Central Team Ownership

- Phase 1: Process Systematization & Isolation (Days 0 to 90)

  - Founder Ownership Level: 100% Direct Involvement. Focus tracks pure end-to-end execution of pre-sales audits, customer success configurations, and deployment routines while translating variable steps into immutable, error-free Standard Operating Procedures (SOPs).

- Phase 2: Managed System Delegation (Days 91 to 180)

  - Founder Ownership Level: 50% Guided Management. The core delivery team executes documented SOP loops independently. The founder steps out of primary activity tracks, stepping into intermediate quality check loops and validation audits.

- Phase 3: Autonomous Centralized Operations (Days 181 to 365)

  - Founder Ownership Level: 10% Strategic Exception Tracking. Complete structural handoff achieved. The core delivery team and partner network handle daily execution, customer success setups, and tier-1 support cycles. The founder handles absolute edge cases and national reseller expansion paths.

8.3 Quarterly Audit Requirement

"Every quarter, the Central Core Team must present to the Founder: (1) Updated SOPs with version changes, (2) Audit log of all client data access, (3) SLA violation report, and (4) Token consumption vs. revenue margin analysis."

9. Paid Channel Experiment Plan (45-Day Test)

9.1 Experiment Budget & Timeline

- Total Budget: ₹50,000 | Duration: 45 days

- Channels: LinkedIn Sponsored Ads + Local Education Conference (1 event)

8.2 LinkedIn Sponsored Campaign

- Daily Budget: ₹500 (₹22,500 total over 45 days)

- Target Titles: Principal, Director, Owner, Administrator (Education)

- Geographic Radius: Western Maharashtra (Mumbai, Pune, Thane, Kalyan, Nashik, Nagpur)

- Ad Format: Single image + native platform lead generation form

- Offer: "Free 15-Minute Website Health Scan"

- Success Metric: Cost per lead (Target CPL: ₹1,500–₹3,000)

- Ad Creative Blueprint:

"Your institutional website might be leaking critical admissions traffic. Secure a free, complete 15-minute technical scan layout instantly. No intrusive standalone sales calls required."

9.3 Local Education Conference Strategy (Institutional Voucher Engine)

- Budget Allocation: ₹27,500 | Venue Target: High-density education summit executing in Pune or Mumbai.

- The Commercial Voucher Engine: To preserve pristine pricing consistency across marketing channels and prevent structural dilution of the core ₹10,000 Deep Institutional Audit (SKU A2), sales professionals are prohibited from discounting the core audit outright. Instead, attendees are issued a physical, serialization-tracked Strategic Platform Voucher:

┌────────────────────────────────────────────────────────────────────────┐

│                      CAMPUS OS PLATFORM VOUCHER                        │

│  Value: ₹5,000                                 Serial: COS-2026-XXXXX  │

│                                                                        │

│  This corporate instrument certifies that the presenting institution  │

│  is allocated an immediate ₹5,000 hardware/onboarding credit.          │

│  Valid strictly upon execution of a standard SKU A2 Deep Audit.        │

└────────────────────────────────────────────────────────────────────────┘

- Voucher Mechanics: The prospect pays the standard, non-negotiable ₹10,000 upfront fee for the Deep Audit. Upon contract initialization, the ₹5,000 voucher value is credited directly as an onboarding setup rebate against their subsequent full bundle deployment invoice (Lite / Pro / Enterprise).

- Strict Lead Capture SOP Requirement: To prevent events from decomposing into generic networking exercises, the delivery associate must strictly adhere to the following four-tier ingestion pipeline:

  - Immediate QR Code Registration: Force leads to scan the tabletop QR script to populate an online contact sheet.

  - WhatsApp Opt-in Verification: Instant verification trigger text fired to ensure phone connectivity.

  - Physical Card Extraction & Tagging: Scan corporate cards using administrative tracking apps.

  - 24-Hour Follow-Up Mandate: Central team sales dispatch calls must be logged within 24 hours of event sign-off.

10. Weekly Sales & Retention Operations Dashboard

To monitor baseline lead velocity and preserve cross-segment deal flow metrics, internal sales monitoring groups must maintain and refresh the following structural dashboard parameters every Saturday at 17:00 IST:

10.1 Top-of-Funnel Pipeline Health

- Total Free Scans Compiled: Absolute count of automated platform evaluations generated weekly.

- Audit Lead Ingestion Volume: Tracking index isolating incoming target accounts entering the pipeline via LinkedIn forms or regional summits.

10.2 Financial & Structural Conversions

- Paid Deep Audits Booked: Absolute metric recording closed SKU A2 audit transactions.

- Pilot Instance Activations: Count of coaching/tuition configurations entering the ₹25,000 pilot onboarding matrix.

- SaaS Contract Closures: Formal conversion total tracking transitions from temporary pilots or college audits into locked recurring multi-tenant license setups.

- Net Revenue Booked: Cumulative evaluation of setup deposits, active monthly license cycles, and AI subscription lines collected over the rolling 7-day boundary block.

10.3 Core Retention & System Risk Indicators (SaaS Health)

- System Churn Risk Accounts: Real-time flagging of active client instances displaying system login volume declines or dashboard activity drops exceeding 50% over a rolling 14-day tracking block. This indicator acts as an automated critical support ticket trigger parameter requiring immediate customer success intervention.

Appendix A: Audit Report Template Structure

A.1 Report Sections (10-15 Pages)

| Section | Content | Source |
| --- | --- | --- |
| Cover Page | Client logo + "Confidential Technical Audit: [Institution Name]" | Standard Template |
| Executive Summary | 2-3 sentences: "Your portal has X broken links, Y mobile failures, and Z compliance gaps." | Manual + automated scan |
| Section 1: Mobile Performance | Google Lighthouse score graphs, breakdown screenshots | Automated (Lighthouse) |
| Section 2: Broken Links | Complete list of missing links, missing alt text logs | Automated (Sitebulb) |
| Section 3: Compliance Gaps | Expired, corrupt, or missing verification PDFs | Manual check lists |
| Section 4: User Journeys | Total clicks required to download schedules or check fee data | Manual walkthroughs |
| Section 5: Benchmarking | Performance comparison against 3 regional institutions | Automated + manual logs |
| Section 6: Remediation Roadmap | Immediate fixes vs. scalable improvements under Campus OS | Structural choices |
| Section 7: Package Config | Selected bundle recommendations (Lite/Pro/Enterprise matrix) | Pricing matching sheets |
| Back Cover Page | White-label Mobile Companion App Upsell breakdown sheet | Standard Template |

A.2 Generation Process (5-Day Executive Audit Delivery Model)

- Day 1: Automated Script Injection & Performance Mapping

  - Activities: Run target URL through white-labeled SEOptimer, Sitebulb, and Google Lighthouse core engines. Extract baseline metrics: First Contentful Paint (FCP), structural breakdown indices, broken internal anchor tags, and mobile layout failure maps.

- Days 2 & 3: Manual Statutory & User Journey Compliance Check

  - Activities: Manually verify the top 3 layers of public directories. Check against University/AICTE/UGC or relevant School Board mandatory public disclosure parameters. Evaluate the student/parent journey: map out the clicks required to download an internal syllabus or verify an academic circular notice.

- Day 4: Operational Data Gap & Pathway Cost Mapping

  - Activities: Evaluate the institution's localized database posture (e.g., are they reliant on offline Excel silos or local server networks?). Map missing core capabilities against the Campus OS Module Catalog. Compile specific modular tier recommendations for the final pitch presentation.

- Day 5: Branded Executive PDF Compiling & Delivery

  - Activities: Inject raw technical metrics and manual commentary notes into your standardized master reporting template. Export a high-end, executive-ready PDF report that translates technical code failures into administrative realities. Deliver the document to schedule the system transformation meeting.

Appendix B: White-Label Mobile Companion App (SKU B4)

B.1 One-Pager Asset Content

WHITE-LABEL MOBILE COMPANION APP – OPTIONAL EXTENSION (SKU B4)

- What It Is: Your institution's own branded native mobile application framework (iOS + Android) that mirrors the Student Corner, Notice Board, and Fees Lookup modules.

- Key Capabilities:

  - Instant push notifications for fees, results, and critical circular notices.

  - Offline storage protocols for academic syllabus files.

  - Class attendance registration via native mobile barcode scanners.

  - AI conversational voice assistant tools ("Show notes for chapter 3").

- Technical Compliance Rules:

  - Must possess an active layout subscription to core web modules (B1 or B2) first.

  - Client provides independent Apple Developer (₹8,500/year) and Google Play Console ($25 one-time) infrastructure accounts.

- Commercial Pricing Model:

  - One-Time Configuration Setup Fee: ₹40,000

  - Monthly Active SaaS License Fee: ₹1,500

B.2 Account Walkthrough Conversion Script

"Based on our architectural audit, over 75% of your parents currently access your system information blocks via mobile devices. However, standard web layouts introduce extreme data loading lag. For an additional setup fee of ₹40,000, we can deploy a dedicated, white-labeled mobile application under your exact institutional logo inside the App Store and Google Play ecosystems."

"This alone typically increases community-wide parent interaction cycles by over 3x purely through direct, automated push notification alerts. Should we configure this system asset directly into your primary deployment roadmap?"

Appendix C: Internship & Agreement Template

C.1 Campus Implementation Associate Agreement Framework

CAMPUS OS – CORE ASSOCIATE ENGAGEMENT FRAMEWORK

- Parties: Campus OS (The Company) and [Associate_Full_Name] (The Associate).

- Term Parameters: Locked tracking starting [Start_Date] to [End_Date] (Not to exceed 90 days without explicit renewal checks).

- Functional Boundaries: The Associate is engaged strictly for data entry typing, static data structuring, asset formatting, local asset migrations, and multi-lingual user verification checks. Associate explicitly acknowledges that they possess zero system access rights to live production servers, core backend architectures, or master repositories.

- Data Governance & Confidentiality: Associate agrees never to copy, replicate, extract, or retain any client student data profiles or internal data assets. All platform information metrics remain the sole property of the client institution.

- Intellectual Property Cleardown: Any script optimization, staging technique, metadata schema, or document template created during this relationship is assigned directly to Campus OS.

- Liability Limitations: Campus OS maintains zero liability profiles for administrative costs arising from data entry execution faults caused by Associate error. All operations must align with active SOP rules.

- Stipend Allocation: ₹5,000 to ₹10,000 per month (Strictly milestone-dependent, unlocked upon completion of specific client staging tasks).

- Termination Conditions: 7 days' written warning required by either entity; immediate termination occurs under security, confidentiality, or data boundary protocol violations.

C.2 Associate Onboarding Tracker

| Onboarding Step | Core Verification Link | Initial |
| --- | --- | --- |
| Step 1 | Signed agreement document fully uploaded (Appendix C.1) | ☐ |
| Step 2 | Read and verified SOP-05 (Client Data Migration) parameters | ☐ |
| Step 3 | Completed 2-hour remote training course on safe data privacy habits | ☐ |
| Step 4 | Execution signature verified on the Data Confidentiality Addendum | ☐ |
| Step 5 | Government ID verification (Aadhaar/PAN verification) archived | ☐ |
| Step 6 | Assigned to active client project (Maximum cap of 2 clients concurrently) | ☐ |

Document Control & System Logging

- Version History: 1.2 Consolidated Execution Blueprint.

- Staging Validation Summary: Playbook polished. Contractual KPI exposures converted to targets with active legal disclaimers, the conference pricing loop balanced via a strategic voucher engine, and the founder escrow model expanded to a realistic 12-month scaling path. Post-Go-Live safety nets and churn triggers are locked. Document complete and execution ready.